## Slide 1: The Scrum agile approach
Adrienne Sturgeon

## Slide 2: Agile is a methodology that focuses on “small teams working in an intensive and interdependent manner” (Cobb, 2015, p. 5). Though team composition can vary there are several roles that are key in an agile team.

## Slide 3: The Product Owner
The product owner is responsible for making sure that all relevant work for a project in kept in a product backlog (Cobb, 2015, p. 35). Utilizing a product backlog can give the development team an idea for what features might be upcoming, and what they can expect to work on in the future. The product owner also makes sure the product backlog is clearly accessible to the development team (Cobb, 2015, p. 35).
The product owner also makes sure the work the development team accomplishes is relevant to the product’s end goals (Cobb, 2015, p. 35).

## Slide 4: The Scrum Master
The scrum master’s role is to make sure all team members understand how agile methodology will be applied to their project (Cobb, 2015, p. 36). They act as a liaison for team members’ questions and help clarify the best way for agile to be applied to a problem.
The scrum master will help lead Scrum events like Daily Scrum meetings to keep communication open and active between members of the Scrum team (Cobb, 2015, p. 36).

## Slide 5: The Developer
The development team completes items from the product backlog and are completely independent in choosing what or how work will be done (Cobb, 2015, p. 38).
The development team is also capable and equipped to create the product increment at the end of each sprint (Cobb, 2015, p. 38).
Though some developers may have specialized skills, the term developer is used to describe all members of the team that are involved in the increment’s development regardless of expertise (Cobb, 2015, p. 38).

## Slide 6: The Tester
Though every member of the development team would ideally be capable of doing quality assurance, there are still circumstances where having a dedicated team member with that skill set is helpful (Cobb, 2015, p. 79).
Rather than working as a separate entity, the quality assurance team members test the product alongside the general development team ( Cobb, 2015, p. 80).

## Slide 7: The Planning Phase
During this phase of the software’s life cycle, a team charter can be used to develop general guidelines for how work will be done. It can be useful to set a deadline for when all work should be completed.
This is also a great opportunity for members of the team to familiarize themselves with one another and set rules for communication
A sprint planning meeting can also be held to discuss how much work should be accomplished during a sprint, and how will team members distribute this work amongst one another (What is Sprint Planning?).

## Slide 8: Requirements Analysis
During this phase of the software’s life cycle, the general foundation for what features will be included is established. To start this process user personas are created. These snapshots help the team understand who the product will be built for, and what requirements these users might have (Cobb, 2015, p. 64-65).
Understanding not only what technical requirements will need to be addressed, but also how these features will meet the needs of the user is important for developing comprehensive requirements.

## Slide 9: Design
This is where a backlog of features can be developed, and a general idea of what the project will accomplish begins to take shape.
User stories can be developed, and those will serve as a guide for what features should be included in the final product (Cobb, 2015, p. 68).
Once those features are defined, they can then be added to the product backlog where developers can begin working on them.

## Slide 10: Development
Here developers will work on translating these requirements into a working program.
The development team will work throughout the sprint to deliver a finished increment that is one piece of the overall product (Cobb, 2015, p. 38).
The development team will be working on testing throughout the process, but there are also development team members that will make testing their focus (Cobb, 2015, p. 79).

## Slide 11: Testing
Before the software can be deployed, testing will need to be done to ensure the increment is finished.
A big advantage of Agile methodology is that testing is generally done concurrently with development rather than at the end of the project (Cobb, 2015, p. 80).
Acceptance based testing is a common way to ensure an increment is ready for deployment. Using this method, testers will check to make sure the program fulfills certain predefined acceptance criteria that are used to define what a “done” increment would be (Cobb, 2015, p. 80).

## Slide 12: Deployment
Once an increment is completed it can then be deployed.
During this stage, a Scrum Master can also lead a Sprint Retrospective to help the team understand what was completed, what challenges they encountered, and what goals they have for the next sprint (MacNeil, 2022).
This is the last stage in the development process, but there may be several iterations of these steps before a project in completed.

## Slide 13: Agile Vs WaterFall
During the SNHU Travel project, we experienced a shift in focus during the development and testing stages. Rather than using a list to display results, it was decided that a slideshow would better suit user needs.
Using Agile this feedback was integrated into the development process, and the development team shifted the product to reflect that requirement.
Under waterfall, returning to the development stage would have been impossible, and these useful changes would not have been incorporated.

## Slide 14: Agile Vs WaterFall
During the SNHU Travel project, we experienced a shift in focus during the development and testing stages. Rather than using a list to display results, it was decided that a slideshow would better suit user needs.
Using Agile this feedback was integrated into the development process, and the development team shifted the product to reflect that requirement.
Under waterfall, returning to the development stage would have been impossible, and these useful changes would not have been incorporated.

## Slide 15: Which Methodology is Best?
Ultimately, the best methodology depends on the project:
  For a small project with limited scope waterfall methodology might be a great fit. There are limited changes that can be made, and feedback from the customers might not be necessary to help the product succeed.
  For a project like the SNHU Travel product, customer feedback can really help the entire team understand what features make a product successful. This communication between user/client and the Scrum team facilitates a better product, but naturally leads to changes. Agile is flexible and naturally allows those changes to be incorporated.

## Slide 16: References
Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. John Wiley & Sons. February 24, 2024, https://web-p-ebscohost-com.ezproxy.snhu.edu/ehost/ebookviewer/ebook/bmxlYmtfXzkzNzAwOV9fQU41?sid=075b5d5b-9d00-40c2-a43a-598ef1432922%40redis&vid=0&format=EB&lpid=lp_iv&rid=0
Scrum.org. (n.d.). What is Sprint Planning?. What is Sprint Planning. https://www.scrum.org/resources/what-is-sprint-planning
MacNeil, C. (2022, October 13). The Hidden art of Sprint Retrospective Meetings. Asana.com. https://asana.com/resources/sprint-retrospective